## Slide 1
GOIE on Tyre Noise Level Alignment (TNLA) in UN R117 Status report to 82nd GRBP (September 2025)
Informal document GRBP-82-28
(82nd GRBP, September 3-5, 2025
Agenda item 5 (a))
Transmitted by the GOIE on Tyre Noise level alignment in UN R117

## Slide 2: GOIE on Tyre Noise level alignment in UN R117
Targets | For tyres of Class C1 and C2, to reduce the dispersion of the measurements: To investigate the feasibility to develop a test method with an SRTT as reference for the Noise Level Alignment; To have a comprehensive overview on the test results to be presented to GRBP September 2026 session; To propose a Working Document with the evolution of the test method in R117 by February 2027

## Slide 3: GOIE TNLA: facts and figures
Meetings
  Kick off meeting (online): 18th June 2025
  2nd meeting (online): 28th August 2025
Attendees: 13 test centres as below
  Test centres from France, Japan (2), Netherlands, Spain (2) and ETRTO (7)
  Secretariat by ETRTO

## Slide 4: GOIE TNLA: work progress
Work progress | For tyres of Class C1 and C2 To select the tyres and rims, including the reference tyres To select the test vehicles To define the test parameters (tyre load, tyre pressure) To define data to be collected To follow the R117 test method To define the rules for data sharing To complete the tests by mid-2026 To propose a WD by 02/2027 |  15 C1 + 5 C2  3 vehicles      5 tests centres have completed the tests /13 

## Slide 5: Thank you for your attention!