## Slide 1: ADS IWG Status Report
Report to GRVA

## Slide 2: Progress since GRVA last January
Jan 2025
GRVA-21
Feb 2025
ADS-06 (online)
March 2025
ADS-07 (NL)
April 2025
ADS-08 (JP)
3rd draft consolidated common provisions
(ADS-10-05)
1st draft consolidated common provisions
(ADS-06-04r1)
2nd draft consolidated common provisions
(ADS-08-04r1)
Open issues tracker
(ADS-08-05r1)
May 2025
ADS-09, 10, 11 (online)
Six hybrid and online sessions dedicated to “common provisions” applicable to both a GTR and a UN Regulation.
GRVA ADS Workshops | EDR/DSSAD IWG | FADS/AVRS/AVSR | AVC...
Liaison with other WP.29 IWG and task forces

## Slide 3: Overview of common provisions (ADS-10-05)
Main Components of the Common Provisions
I
II
IV
III

## Slide 4: Overview of common provisions (ADS-10-05)
High-level requirements applied depending on ADS use case:
DDT performance across nominal, critical, and failure traffic scenarios (§5.1.)
Safety of Interactions between ADS and ADS vehicle users (§5.2.)
Other safety requirements (in-service, cyber security, software updates, DSSAD) (§5.3.)
Requirements for manufacturer validation of an ADS:
Safety Management System (§6.1.)
Testing Environments (§6.2.)
Safety Case (§6.3.)
Assessment of manufacturer’s validation against requirements:
Safety Management System Audit (§7.1.)
Testing Credibility Assessment (§7.2.)
Safety Case Assessment (§7.3.)
Assess manufacturer capabilities based on in-service monitoring and reporting requirements:
Safety monitoring
Remedial actions if needed
Short and periodic performance reporting
§6.4.
§7.4.
}
I
II
III
IV

## Slide 5: II. Manufacturer requirements
A Safety Management System (SMS) is a systematic approach to managing safety.
  Organisational safety policies, principles and culture
  Processes for risk management and ADS design and development
  Personnel competencies
Minimum requirements for the manufacturer’s safety management system (§6.1)
Minimum requirements for credible testing environments (§6.2)
Ensure that the physical test environments and toolchains (e.g. virtual testing toolchains) are appropriate for their use.
Structured presentation of claims supported by SMS and testing outcomes that the ADS meets or exceeds the requirements of the regulation and is free from unreasonable risks to the ADS vehicle user(s) and other road users.
Minimum requirements for providing a valid ADS safety case (§6.3)
Minimum requirements for in-service monitoring (§6.1) and reporting (§6.4)
Establishes minimum requirements for capabilities to monitor the performance of ADS in use and establishes requirements for reporting on ADS safety performance.

## Slide 6: III. Compliance assessments
Audit the Safety Management System (§7.1)
Verify compliance with SMS requirements. A single SMS may cover multiple ADS.
Periodic certification anticipated
Assess safety case (§7.3)
Assess the ADS safety concept and the claims, arguments, and evidence for its effectiveness against the ADS safety requirements and mitigation of safety risks identified per the SMS.
Perform confirmatory testing (§7.3)
Verify claims for behavioural competencies made in the safety case by selectively reproducing testing used to generate the evidence for those claims.
Assess test environment (§7.2)
Verify the credibility of the manufacturer’s ADS testing organisation and management, including application of SMS outcomes to ensure effective testing of the ADS.

## Slide 7: IV. Post-deployment safety
Capabilities to monitor ADS performance and comply with reporting requirements verified as part of initial ADS assessment
In-service monitoring and reporting provides feedback to assess effectiveness and support improvements
“pre-approval”
“post-approval”
I
II
III
IV

## Slide 8: Outlook
“Common provisions” applicable to both GTR and UN Regulation.
GRVA ADS Workshops
Other input?
DSSAD provisions
GRVA
Global Technical Regulation
UN Regulation
ADS IWG finalising common provisions.
Input from GRVA workshops: awaiting further input.
Input from EDR/DSSAD IWG: review of DSSAD guidance document and coordination ongoing. GRVA feedback on expected integration outcome.
Developing documents for GTR and UNR.
ADS-10-05
July ADS IWG
IDs Sept ’25
WDs Jan ‘26

## Slide 9: Plan going forward
July 2025
IWG-ADS #12
(Helsinki)
September 2025
IWG-ADS #13
(web)
September 2025
GRVA
(informal documents for GTR and UNR)
October 2025
IWG-ADS #14
(Canada)
November 2025
Working document submission for GRVA Jan 2026
December 2025
IWG-ADS #15
(Japan)
January 2026
GRVA
(working documents and informal documents for UNR and GTR)
March 2026
WP.29
(informal documents UNR and GTR?)
March 2026
Working document submission for WP.29 June 2026
June 2026
WP.29
(considers UNR and GTR working documents)
Goals:
Complete ‘common provisions’
Decisions on integration of DSSAD guidance
GTR and UNR integration document (structure and content placement for common provisions, deliverables 1 and 2 from GRVA workshops, and DSSAD guidance.
Note: Anticipate discussions on ADS IWG after formal submissions in early November 2025 (e.g., further work, terms of reference).

## Slide 10: Thank you