## Slide 1: Report to 82nd Session of GRBP (September 2025)
SG R51 R138
Short term steps to deliver a supported
EV-ASEP proposal
Submitted by the experts from the Netherlands
Informal Document GRBP-82-39
82nd GRBP, 3-5 September 2025,
agenda items 3 and 4

## Slide 2: Agreed items for Consideration as amendments to on GRBP/2025/29
  Vehicle shall start in a “low noise mode”, respectively R138 range ONLY
  EES to be activated by the driver only
  Switch to turn off EES
01
Default Mode
  Add a timing e.g. 18 or 24 months as transitional provisions to extensions of existing Type Approvals
02
Transitional Provisions
  Validate Limit Curve with available data of CP’sand OICA
  Transparent explanation of the calculation of the limit
03
Limit Curve
  Create a part “B” for GRB(P)-68-03 for EVs based on speed
  Describe acceptable sound based on R.E. 3 Annex 2 paragraph 4
04
Character of Sound
Based on GRBP-82-08 (transm. by OICA to 14. SG on R51 & R138 and 82nd GRBP), additional topics
GRBP/2025/29
Document for Reference
GRB-68-03
Small amendments incorporating topics 01-03
Revised GRBP-82-08 submitted to 83rd GRBP for adoption
Updated Doc. for Reference
Rev. GRB-68-03 subm. To 84th GRBP latest
Documentation:
GRBP-82-08 - (OICA) Proposal to replace ECE/TRANS/WP.29/GRBP/2025/29

## Slide 3
Detailed Planning | Start date | Final date
Continu with expected sounds in GRB 68-03 | Nov | 
Time reserved for last text improvement | 23-oct-2025 | 
Consensus and finalized document in October IWG meeting in München | 21-oct-2025 | 23-oct-2025
Prepared proposal available. Expected content: Default state incorporated Transitional provision incorporated Explanation of calculation (presentation and proposal) Verification of limit line with data (presentation and proposal) |  | 14-oct-2025
Explanation calculation and verification of limit line | 9-sept-2025 | 7-0ct-2025
Proposal default state and transitional provision | 9-sept-2025 | 25-sept-2025
Proposal text for default state and transitional provision ready by group | 9-sept-2025 | 25-sept-2025