Proposal for amendments to Table 1 in the Framework Document on automated / autonomous vehicles

The text reproduced below contains the proposed amendment to the Framework Document based on the outcome of the discussions at the Informal Working Group on ADS regarding the post June 2026 regulatory activities on ADS.

It is based on document ECE/TRANS/WP.29/2024/33, which was adopted by the World Forum for Harmonization of Vehicle Regulations (WP.29) at its March 2024 session. This document proposes amendments to Table 1 in ECE/TRANS/WP.29/2019/34/Rev.2, as modified by ECE/TRANS/WP.29/2021/151, ECE/TRANS/WP.29/2023/43 and ECE/TRANS/WP.29/2024/33.

Table 1
Detailed WP.29 work priorities related to automated/autonomous vehicles

Text highlighted in light blue: amended text

Text highlighted in light grey: text to be updated according to the current mandates of the specific groups

| Title | Description of work (including elements taken from ECE/TRANS/WP.29/2019/2) | Corresponding principles/elements | Allocation to | Main targets | Activities |  | Deliverable/ Deadline for submission to WP29 |
| --- | --- | --- | --- | --- | --- | --- | --- |
|  |  |  |  |  | Current activities | Future Activities |  |
| Automated Driving Systems (ADS) | Work on regulatory and implementing activities for Automated Driving Systems, based on the draft UN GTR on ADS and the draft UN Regulation on ADS as submitted to WP.29 for consideration at its June 2026 session |  | GRVA Informal Working Group on ADS (IWG on ADS) GRVA workshops | Automated Driving Systems | Drafting of amendments to the UN GTR on ADS and the UN Regulation on ADS based on - open items of discussion - new elements Finalisation of the drafting of a guiding/ interpretation document (for both Agreements) (Task 3) - Exchange of information based on the draft regulatory text and the guidance document for the operational implementation of the Alternative 1: [draft UN GTR on ADS and the draft UN Regulation on ADS] Alternative 2: [draft regulatory requirements on ADS] - Exercising a pilot case on the operational implementation of the draft regulatory requirements on ADS | Update and further develop - UN GTR on ADS and - UN Regulation on ADS Guiding/ interpretation document Potential updates to the guiding/interpretation document Potential updates to the guiding/interpretation document | [Nov. 2027]: Proposals for amendments to the - UN GTR on ADS and the - UN Regulation on ADS Nov. 2026 Guiding/ interpretation document [Start: June 2026] [Start: July 2026] [January 2027] Report to GRVA |
| UN and GTR amendment related to their adaptation to automated driving | Following the work in 2022/2023 of screening of UN and GTRs (ECE/TRANS/WP.29/2023/86), adaptation of identified UN and GTRs to automated driving |  | All GRs, based on their respective expert group on regulatory fitness for ADS | Automated Driving Systems | Drafting amendments to UN and GTRs identified as priority in ECE/TRANS/WP.29/ 2023/86 | Drafting amendments to UN and GTRs identified as non priority in ECE/TRANS/ WP.29/2023/86 | Proposals expected to be presented at the June 2026 WP.29 |
| ADS vehicle categorization or sub categorization | Determining if new categories or new sub-categories are necessary to address AD vehicle specificities |  | GRSG and GRVA dedicated joint expert group | Automated Driving Systems | R.E.3 and S.R.1 to be adapted if necessary |  | March 2025 WP.29 |
| Cyber security and (Over-the-Air) Software updates | Work of Task Force on Cyber Security and (OTA) software updates (TF CS/OTA) ongoing. Draft recommendations on the approach (based on draft technical requirements). | g. Cybersecurity h. Software Updates | GRVA Cyber/soft-ware update informal group | Conventional vehicles and Automated Driving Systems | Maintain the official documents regarding UNR 155 and UNR 156 and the recommendations on uniform provisions document. Provide opportunities for sharing of knowledge, experience and ideas from implementation of national regulation/standards regarding CS/OTA as well as UN Regulations Nos. 155 and 156. | Develop deliverables regarding recommendations for software updates after registration and address items passed by GRVA. | November 2024 |
| Data Storage System for Automated Driving vehicles (DSSAD) |  | i. EDR/DSSAD | GRVA EDR/DSSAD informal group | Automated / Autonomous vehicles | DSSAD performance elements for ADS |  | June 2024 |
| Event Data Recorder (EDR) | Existing systems - as road safety measure (e.g. accident recording). | i. EDR/DSSAD | GRSG GRSG (in cooperation with GRVA) EDR/DSSAD informal group | All vehicles ADS | EDR Step 2: Consideration of amendment to Step #1 requirements with respect to additional data elements, durability considerations including potential fire resistance, potential test procedures and consideration of new triggering criteria (e.g. “jerk”). | Update EDR documents as necessary | March 2025 November 2024 |