## Slide 1: Non-ADS Regulation Amendments
The information contained in this document is subject to change and may be updated or revised at any time. Stakeholders should not rely on this document as the sole basis for making decisions.
24/11/2025

## Slide 2: WP.29: Status in October
First formal documents endorsed at UNECE!
GRBP session September 2025:
5 working documents were endorsed (R28, R51, R138, R141, R165)
2 informal documents
GRE session October 21-23 2025:
2 working documents: R48 and R45
GRPE session October 14-17 2025:
1 working document (R83)
7 informal documents for March session
GRVA session September 22-25 2025:
3 working documents were endorsed (R13, R13H and R79)
7 informal documents presented
GRSG session October 6-9 2025:
35 (!) working documents
Only half of them adopted
No informal documents
GRSP session December 2025:
24 (!) working documents
No informal documents
Delay expected!

## Slide 3: WP.29: Status and next steps in November
Status according to mid-November. Most proposals adopted at GR level!
GRBP session February 2026:
Remaining 2 working documents sent (R64 and R142)
GRE session April 2026:
No more UNR amendments needed or planned
GRPE session March 2026:
Remaining 10 working documents planned
NRMM and L-category UNRs + GTRs remaining
GRVA session January 2026:
Remaining 11 working documents sent
L-category regulations + GTRs remaining
GRSG session April 2026:
All remaining working documents
GTRs remaining
GRSP session May 2026:
No more UNR amendments needed or planned
New Y-category crash regulation planned
L-category regulations + GTRs remaining
All regulations will be sent to WP.29 June session, regardless of the submission deadline!

## Slide 4: Timeline: WP.29
Sept. 2025
Oct. 2025
Nov. 2025
Dec. 2025
Jan. 2026
Feb. 2026
Mar. 2026
Apr. 2026
May 2026
June 2026
July 2026
Aug. 2026
Sept. 2026
Oct. 2026
Nov. 2026
Dec. 2026
Jan 2027
Feb. 2027
Mar. 2027
GRBP #82:
5 working doc
2 informal doc
GRSG #130:
35 working doc
GRVA #23:
3 working doc
7 informal doc
GRPE #93:
1 working doc
3 informal doc
GRE #93:
2 working doc
GRSP #78:
19 working doc
GRVA #24:
11 working doc
GRPE #94:
11 working doc
GRBP #83:
2 working doc
WP.29 #199, adoption of:
App. 90 non-ADS regulations
ADS regulation
ADS reg. + amendments in force
UNECE amendments deadline
WP.29 #200, expected:
Some non-priority ADS amendments
GRPE #95:
Euro 7 related GRPE regulations
WP.29 #201, expected:
Euro 7 related GRPE regulations
GRSG #130:
X working doc

## Slide 5: Status: GRSP TF AVRS
Last meeting: 22nd September 2025, 09:00-12:00 CEST, online
Election of new Chair
Preparation of documents for GRSP-78
  Informal documents on: UN R12, R16, R29, R94, R174
No date for the next meeting

## Slide 6: Status: GRSP Regulations overview
GRSP Regulations |  |  | Comments
UN-R N° | Item | Status | 
11 | Door latches and door retention components | Working document for GRSP-78 sent | Comments from FADS (AVRS #21)
12 | Protection of the driver against the steering mechanism in the event of impact | Working document for GRSP-78 sent | Amended by informal document (AVRS #20)
14 | Safety-belt anchorages | Working document for GRSP-78 sent | 
16.10 | Restraint systems | Working document for GRSP-78 sent | Amended by informal document (AVRS #20)
17.10 17.11 17.12 | Seats, their anchorages and any head restraints | Working document for GRSP-78 sent | 
21 | Interior fittings | Working document for GRSP-78 sent | 
25 | Head restraints (headrests) | No amendment necessary | 
29 | Protection of the occupants of the cab of a commercial vehicle | Working document for GRSP-78 sent | Amended by informal document (AVRS #20)
32 | Rear-end collision | No amendment necessary | 
42 | Front and rear protective devices (bumpers, etc.) | No amendment necessary | 
44 | Child Restraint Systems | No amendment necessary | 
80 | Seats of large passenger vehicles | No amendment necessary | 
94 | Protection of the occupants in the event of a frontal collision | Working document for GRSP-78 sent | Amended by informal document (AVRS #20)
95 | Protection of the occupants in the event of a lateral collision | Working document for GRSP-78 sent | 
100 | Specific requirements for the electric power train | Working document for GRSP-78 sent | Comments from OICA (AVRS #21)
111 | Tank vehicle rollover | No amendment necessary | 
114 | Replacement airbag system | Working document for GRSP-78 sent | 
126 | Partitioning systems | No amendment necessary | 
127 | Pedestrian safety performance | Working document for GRSP-78 sent | Comments from OICA (AVRS #21)

## Slide 7: Status: GRSP Regulations overview
129 | Enhanced Child Restraint Systems (ECRS) | No amendment necessary | 
134 | Safety-related performance of hydrogen-fueled vehicles (HFCV) | Working document for GRSP-78 sent | 
135 | Pole Side Impact performance (PSI) | Working document for GRSP-78 sent | 
136 | Electric vehicle powertrain L-category | Not in the current scope | To be done after WP.29 June 2026
137 | Frontal collision with focus on the restraint system | Working document for GRSP-78 sent | 
145 | ISOFIX anchorage systems ISOFIX top tether anchorages and i-Size seating positions | Working document for GRSP-78 sent | 
146 | Safety related performance of hydrogen-fuelled vehicles of categories L1, L2, L3, L4 and L5 | Not in the current scope | To be done after WP.29 June 2026
153 | Fuel system integrity and safety of electric power train in the event of a rear-end collision | Working document for GRSP-78 sent | 
170 | Child Restraint Systems for safer transport of children in buses | No amendment necessary | 
173 | Installation of safety belts, restraint systems, child restraint systems and i-size child restraint systems | Working document for GRSP-78 sent | 
174 | Safety belt reminder | Working document for GRSP-78 sent | Amended by informal document from (AVRS #20) Comments from OICA (AVRS #21)

## Slide 8: Remaining tasks
Separate category Y crash regulation
  Previously agreed, work initiated, drafting not started
L-category regulations
  Agreed to be shifted to next phase
GTRs
  Experts and sponsor needed?

## Slide 9: Thank you
Notes: Update/add/delete parts of the copy right notice where appropriate.
More information: https://myintracomm.ec.europa.eu/corp/intellectual-property/Documents/2019_Reuse-guidelines%28CC-BY%29.pdf